## Slide 1: Surface Water IE Planning Meeting Current Proposal
ISPRA March 15-18 2010
Hosted at JRC

## Slide 2: History so far…
Considerable interest in Hydro-DWG meetings for surface water IE (Boston and Darmstadt)
At Mountain View, CSIRO volunteered to co-ordinate proposal for IE.
Call for expressions of interest 15 December 2009
Collation of expressions 31 January 2010
Circulation of possible IE for comment February 17, no comments received.

## Slide 3: Summary of Interest
Organisation | Ideas for IE | Contributions
IOW-Sandre | Cross border quality/quantity data exchange | Data and services
52° North |  | Service implementations
Federal Water | Catchment oriented approach/ cross border data exchange | Data and services
CUAHSI | Cross US/Mexico border data exchange | TBA
Kisters | Check feasibility/suitability of service definitions | Consume and provide services
CSIRO |  | Development of WaterML2.0
IMTA (Mexican Institute of Water Technology) |  | Data and services

## Slide 4: Additional Outcomes
Increased familiarity with OGC standards and implantations
Tooling for delivery of WaterML 2
Infrastructure installed and operating
Further progress on the inter-operation between hydrological information systems.

## Slide 5: Broader Planning
Data Availability
1
Services for Modelling
2
TestBed
3
June 2010-June 2011
June 2011-June 2012
Dec 2012
SOS, ? WaterML2.0
SOS, WFS, WPS WaterML2.0
SOS, WFS, WPS, WMS WaterML2.0

## Slide 6: To Do
Finalise proposal
Prepare startup pack
Submit to OAB
Organise press release
Organisations to submit participation letters
Kick Off

## Slide 7: OGC Hydro-DWG Surface Water IE Planning
Thursday 18 March
JRC – ISPRA Workshop

## Slide 8: Agenda
Introductions
Background
  Context
  What makes a good IE
Agree on main aims of IE
  Discussion + identify use cases
  Scope
Individual organization aims and contributions
  Discussion
  Update work-plan
Define process for finalizing planning
Next meeting

## Slide 9: Some OGC constraints on IE’s
Focus on an interoperability issue relevant to the OGC and the DWG
Be completed in a reasonable timeframe ~4-6 months
Share the results with all members of the OGC
Participants shall not be paid for contribution (i.e. the contributions are all in kind)

## Slide 10: What makes a good IE
Participants with:
  a need,
  existing effort planned in that area,
  flexibility to commit resources
Clear goals and scope with focus on a particular interoperability issue.
Defined period (6-12 months)

## Slide 11: GW-IE Lessons Learned
Quarterly milestones appropriate and necessary
Monthly scoping calls work but need to be carefully managed
Informal & direct technical exchange between monthly scoping calls mandatory
Still need efficient process to communicate out to SWGs
Testing of other areas of OGC stack equally important to IE and HydroWG (besides WaterML2 and SOS) (i.e. GWML via WFS, WMS getFeatureInfo)
Custom SOS servers mandatory for testing the evolving standard(s)

## Slide 12: GW-IE Lessons Learned
The model – (1) Data Providers, (2) Schema & Services Design and (3) Client Development is good.
Coordinating North America, Europe and Australia telecon leaves few good time options
Cross-border test case is interesting and politically useful but not mandatory for evolving requirements, prototyping, testing and validation
Need proper coverage of integration use cases implemented in test clients to validate IE
In GW IE, using an existing and well specified client makes for very effective IE feedback

## Slide 13: Objectives of IE - Discuss
Extend and complement the work already underway in GW IE
  Further develop WaterML2.0 for surface water
Test compatibility of WaterML 2.0 with existing participants infrastructure.
Advance exchange of surface water data between Germany and France in the cross-border area of the Rhine/Rhin river.
Advance exchange of surface water data between Mexico and USA in the cross-border area of xx.
The data will be served by all participants using WaterML 2.0 and OGC services (SOS, WFS, WMS).

## Slide 14: Objectives of IE - Discuss
Commence evaluation of potential hydro-feature models
  Need for a feature model for the IE
Commence evaluation of vocabularies for use in IE
  Possibly put off to quality
Others?

## Slide 15: Scope - Discuss
Observation Model – WaterML2.0
  Tested with surface water observations
    Stage, Flow and Discharge
    Quality codes and missing values
Feature Model
  We need one!
    -Test more that one feature model
Vocabularies – which to use
  Phenomena
  Units

## Slide 16: Tasks-Getting down to work
Confirm use case – by ppt
Confirm Initiators – edit document
Confirm Technical leads
Confirm tasks
Enter details of your organisation into the plan.

## Slide 17: Use Cases -Discuss
Data discovery via web map and data download
Data discovery via web map and Time series visualisation via web sparklines or charts.
Discover and download data suitable for use in a stream flow forecasting.

## Slide 18: Use Cases?

## Slide 19: Confirm-Initiators, Technical Leads
Discuss - edit document

## Slide 20: Tasks-Getting down to work
Confirm use case – by ppt ✔
Confirm Initiators – edit document✔
Confirm Technical leads✔
Confirm tasks
Enter details of your organisation into the plan.

## Slide 21: Components Discuss/Edit
WaterML 2.0
FeatureModel
Vocabularies
SOS instances
WFS instances
Clients

## Slide 22: Milestones-Discuss/Edit
Kick off June 2010
Milestone 1 September
Milestone 2 September
Milestone 3 September
Milestone 4 September

## Slide 24: OGC IE Start-Up Process

## Slide 25: Startup Pack
A description of the technical objective(s) of the IE.
A description of the technical approach.
A description of the technical deliverables of the IE.
An overall schedule for the IE. The schedule must indicate the following dates:
  Planned kickoff date (execution start date),
  Planned execution end date,
  Other milestone dates as defined by the IE Team.
A resource plan.
Requirements for Participation.
Statement as to whether the IE will be open to non-OGC member observers.

## Slide 26: Press Release
A summary of the content of the Activity Plan.
An explicit statement of the Requirements for Participation.
The overall schedule (most importantly the Kickoff date).
The Kickoff meeting location and logistical information (or references to an on-line version of this information).

## Slide 27: Timetable
Confirmation of plans and contributions ISPRA meeting March – early April (4 weeks)
Submit startup pack to OAB – mid April
2 week period of comment – mid April
OAB approval – late April
Announcement of IE - May
30 day period, for organizations to respond to announcement
Kick Off – Target June 14 Silver Springs OGC TC

## Slide 28: Next Meeting
When – telecon
How frequently over the next 4 weeks?

## Slide 29: Thanks
Peter Fitch
Peter.Fitch@csiro.au
Wiki http://external.opengis.org/twiki_public/bin/view/HydrologyDWG/SurfacewaterInteroperabilityExperiment

## Slide 30: Iterative Development
Development
Focus
Plan
Do
Demonstrate
Improve
Hydro-DWG workplan priority
Develop
IE
Complete
IE
Conclude IE
Demonstration
Feedback to standards and services
Observation Model
Feature Model
Vocabularies

## Slide 31: Surface Water IE Scope
What are the use/cases? –Discussion shortly
Time Series of Observations
  Instantaneous Water level and discharge? – Discussion now
Feature Model?
Vocabularies
  Units?
  Phenomena?
Quality codes and Missing values?
Metrics and tests for transfer efficiency?
Tooling?